## Slide 1: Chapter 2
Project Integration and Scope management

## Slide 2: Project Integration Management
It involves coordinating all the project management knowledge areas throughout a project’s life span.
It is the project manager’s job to lead project integration management and keep an overall view of the project to ensure its success.

## Slide 3: Project Management Plans
It is a document used to integrate and coordinate all project planning documents and to help guide a project’s execution, monitoring and control and closure.
It facilitates communication among stakeholders and provides a baseline for progress measurement and project control.
The main benefit of the process to create a project management plan is a comprehensive document that defines the basic of all project work and how it will be performed.

## Slide 5: Controlling Scope
You can not control the scope of a project unless you have first clearly defined the scope and set a scope validation process in place.
You also need to develop a process for soliciting and monitoring changes to project scope.
Stakeholder should be encouraged to suggest beneficial change and discouraged from suggesting unnecessary changes.
The output of controlling scopes are:-
  Work performance information
  Change requests
  Project management plans updates
  Project document updates.